**Game Squires**

**Project Name:** Shop Squire

**Group Members:**

Matt Aylward, Hunter Root, Wendy Eloe, Derick McCrary

**Progress/Timetable Report:**

* Completed Tasks:
  + Set up GitHub repository – Wendy – Feb 16th
  + Started X Code Project – Hunter – Feb 16th
  + Rough draft sketches for first view – Matt – Feb 12th
* Future Tasks (No set date)
  + Researching app development
  + Creating views for player and DM interaction
  + Art work sprite for icons
  + Sound effects research
* Timetable
  + View Layouts – Feb 19th
  + Table views – Feb 19th
  + Transitions – Feb 26th
  + Database – Feb 28th

**Issues we need to address:**

* Local or Online Database
* Finding time to work on the project together

**Link to Repos**

https://github.com/wendycorene/GameSquire.git

**Sketches for views:**



