Game Squires

Project Name: Shop Squire

Group Members:

Matt Aylward, Hunter Root, Wendy Eloe, Derick McCrary

Progress/Timetable Report:

- Completed Tasks:

  - Set up GitHub repository – Wendy – Feb 16th

  - Started X Code Project – Hunter – Feb 16th

  - Rough draft sketches for first view – Matt – Feb 12th

  - View layouts – Hunter- Feb 19th

  - Table Views – Matt – Feb 19th

  - Transitions – Wendy - Feb 26th

  - Database Research – Derick – March 1th

  - Basic Shop Model – Wendy - March 8th

  - Customizable Shops – Wendy - March 8th

- Future Tasks

  - Implementing Database

  - UI Design (Coloring)

    - Possible Scroll UI Design

      - Font style to resemble Calligraphy

    - Pop down menu when an item is selected

  - Art work sprite for icons

    - Icons next to the

  - Sound effects research

    - Sound effects for transitions

    - Sound effect for when you buy something (Coins jingling)

  - BIG THING IS THE DATABASE

Issues we need to address:

- Weekly Team meeting during Mac availability hours

- Local or Online Database

- Finding time to work on the project together

Link to Repos

https://github.com/wendycorene/GameSquire.git

Sketches for views: