Game Squires

Project Name: Shop Squire

Group Members:

Matt Aylward, Hunter Root, Wendy Eloe, Derick McCrary

Progress/Timetable Report:

- Completed Tasks:

  - Set up GitHub repository – Wendy – Feb 16th

  - Started X Code Project – Hunter – Feb 16th

  - Rough draft sketches for first view – Matt – Feb 12th

- Future Tasks (No set date)

  - Researching app development

  - Creating views for player and DM interaction

  - Art work sprite for icons

  - Sound effects research

- Timetable

  - View Layouts – Feb 19th

  - Table views – Feb 19th

  - Transitions – Feb 26th

  - Database – Feb 28th

Issues we need to address:

- Local or Online Database

- Finding time to work on the project together

Link to Repos

https://github.com/wendycorene/GameSquire.git

Sketches for views: